## Slide 1: Managing People in Software Environments
Module VI

## Slide 2: Main Concerns during the course of a project
Staff Selection
Staff Development
Staff Motivation
Staff Well being
2

## Slide 3: Stepwise Planning for Staff
Steps 1, 2, 4, 6 and 7
Step 1 – Project Scope and Objectives
  Objectives can address the Health and Safety of staff during the project
Step 2 – Project Infrastructure
  Although project leaders might have little control over organizational structure, they need to be
aware of its implications
Step 4- Products and Activities
  The scope and nature of activities can be set in a way that will enhance staff motivation
Step 6 – Activity Risks
  Many risks to project success related to staffing to be identified
Step 7 – Allocate Resources
  The qualities of individual members of staff should be taken into account in allocating staff to activities
NOTE: (Step 0-select project, step 3-analyse project characteristics, step 5- estimate effort, step 8-
publicize plan)
3

## Slide 4: Understanding Behaviour
People with practical experience – important aspect of project management.
Research into individual and group behavior in software and ICT development
environments, needs to adopt social science research methods.
Positivist Approach – establishing relationships between input and output on experimentation
Organizational behavior – explains people’s behavior. “If A is the situation then B is
likely to result”. (Generally B must follow A)
4

## Slide 5: Organizational Behaviour : A Background
Taylor suggested three basic objectives
To select the best people for the job
To instruct them in the best methods
To give incentives in the form of higher wages to the best workers. (“
Performance related pay”)
5

## Slide 6: Organizational Behaviour : A Background
Two attitudes labelled Theory X and Y by Donald McGregor:
Theory X holds that
  The average human has an innate dislike of work;
  There is a need therefore for coercion(pressure), direction and control;
  People tend to avoid responsibility
Theory Y on the other hand holds that
  Work is as natural as rest or play;
  External controller and coercion are not the only ways of bringing about effort directed towards an organization’s ends;
  Commitment to objectives is a function of the rewards associated with their achievement;
  The average human can learn to accept and further seek responsibility;
  The capacity to exercise imagination and other creative qualities is widely distributed
6

## Slide 7
Selecting the Right Person for the Job
It’s a significant process to select the right person for the job (Taylor).
Is an experienced programmer better than a new graduate with a first class degree?
The recruitment process:
Meredith Belbin distinguishes between ”eligible” and “ suitable” candidates ( to highlight the difference between a candidate's formal qualifications and their actual behavioral fit for a job).
Over-relying on eligibility can lead to hiring poor fits, while prioritizing suitability— and training to fill skill gaps can result in better employee retention and engagement.
General Approach to be followed:
  Create a job specification - type of task to be carried out
  Create a job holder profile - qualities, qualification, education, experience
  Obtain applicants – through advertisement
  Examine CV’s – based on job holders profile
  Interviews – conduct interviews and select. Selection techniques include ‘aptitude tests, personality tests and examination’

## Slide 8: Motivation
The Taylorist Model – rewards based on effort by the project team need to relate directly to work produced.
Maslow’s (Psychologist) hierarchy of needs – Motivating of individuals vary-
eg. money is a strong motivator .
People are likely to be motivated by different things at different stages of their life.
Also, some staff have growth needs- they are interested in their work and want to develop their work roles, while others simple see job as a way of earning a living.
Herzbeg’s two-factor theory for job satisfaction- ’motivation-hygiene theory’
  Hygiene factors (like salary, job security, and working conditions) prevent dissatisfaction, but do not motivate,
  while motivators (such as achievement, recognition, and the work itself) are what truly drive job satisfaction and high performance, Motivators – feel the sense of the job

## Slide 9: Expectancy theory of Motivation
Expectancy theory is a motivational model that suggests ‘individuals are motivated to act based on their belief that their effort will lead to good performance, good performance will lead to a desired reward, and the reward itself is valuable to them’.
Three components of expectancy theory of motivation
  Expectancy – belief that working harder will lead to a better performance
(e.g sales person)
  Instrumentality – belief that better performance will be rewarded
  Perceived Value – resulting reward such as bonus, promotion, etc
In general, motivation will be high when all these three factors are high. A
zero level for any one of the factors can remove motivation.

## Slide 10: The Oldham-Hackman Job Characteristics Model
In general managers should group together the elements of tasks to be carried out so that they form meaningful and satisfying assignments
Job Satisfaction- Managers can improve the following five core job characteristics:
  Skill variety – different skills required (combine tasks)
  Task identity - assign whole projects
  Task significance - degree to which the job has an influence (link work to outcomes)
  Autonomy – discretion to do the job (delegate decision-making, will improve ownership)
  Feedback – information received on the work done (provide direct and timely feedback)
Methods of improving motivation
  Set specific goals – involve staff in setting goals
  Provide feedback – regular feedback will help to know the progress
  Consider job design – to make it more interesting and give more responsibility

## Slide 11
Measures to enhance job design
To enhance job design, organizations should implement following strategies
Job rotation – change of responsibilities
Job enlargement – wider participation in different roles
Job enrichment – more autonomy to involve
along with
incorporating feedback mechanisms and fostering a collaborative approach
involving employees in the design process.
Other key measures include providing autonomy, skill development
opportunities, and flexible work arrangements to boost motivation

## Slide 12: Stress
Projects are about overcoming obstacles and achieving objectives, hence the project manager and team members will be under pressure.
Role ambiguity and role conflict can lead to stress
Many software developers are expected to work overtime on projects.
Good project management can reduce the reliance on overtime.
Good planning and control will also help to reduce 'unexpected' problems generating unnecessary crises.

## Slide 13: Health and Safety
Safety Policy document- Safety procedures must be brought to the attention of employees and appropriate training be given where needed.
Responsibility of Safety Aspects
  Top management must be committed to the safety policy;
  The delegation of responsibilities for safety must be clear;
  Job description should include definitions of duties related to safety;
  Those to whom responsibilities are delegated must understand the responsibilities and agree to them;
  Deployment of a safety officer in the support of experts in particular technical areas;
  Consultation on safety; An adequate budgeting for safety costs is essential.