## Slide 1: Working In Teams Module VI

## Slide 2: Introduction
2
▶ Team( a group of people) is created to carry out a joint assignment. They work together to carry out the task/project.
▶ Understand how to enhance communication between individual developers, within teams/across teams
▶ Project team is sometimes referred to all the people working on a project
▶ Communication genres(types) refer to methods of
communication

## Slide 3: Communication Plan
3
Collaborative nature of the project will have an influence on all the stages of Stepwise Planning
▶ Identify project scope and objectives – stakeholders are identified and communication channels are established
▶ Identify project infrastructure – Organizational structure is identified
▶ Analyze project characteristics – Decision son how the project is to
be executed
▶ Estimate effort for each activity – Developer Productivity
▶ Identify activity risks – Continued availability of staff
▶ Allocate resources – H/w and S/w resource allocation
▶ Review or publicize plan – communication plan to publicize is
produced

## Slide 4: Becoming a Team- how teams are formed?
4
▶ 5 stages of development of Team
▶ Forming – members get to know each other and frame rules to
work together
▶ Storming – conflicts rise among members of operations when they try to exert leadership
▶ Norming – Conflicts are solved and group identity emerges
▶ Performing – start working on tasks
▶ Adjourning – Group disbands/disperses
▶ In general, specific team building activities can be carried out as
ice breaking

## Slide 5: ▶ Different types of people in a team to balance (Belbin)
5
▶ The chair – Good at running meetings(organizer), strong, calm
▶ The plant – good at generating ideas
▶ The monitor – good at evaluating ideas and potential solutions
▶ The shaper – one who orients the teams attention
▶ The team worker - providing good working environment
▶ The resource investigator - finding resources/information
▶ The completer / finisher - concerns with completing tasks
▶ The company worker – Good team player who undertakes less attractive task if needed for teams success
▶ In general 30% of the people cannot be classified as above(Belbin)

## Slide 6: Group Performance
6
▶ Judgments are needed about which tasks are best carried out
collectively and which are best carried out by individuals.
▶ In certain cases, Groups are more effective than working alone.
Some yield better result; Some slow down
▶ Categorizing group tasks
▶ Additive Tasks – efforts of each member is added
▶ Compensatory Tasks - errors of some is compensated by input of others
▶ Disjunctive tasks - Only one correct answer (all accepting one common answer)
▶ Conjunctive tasks – cooperative attitude is productive. Overall task is completed only when all participants complete

## Slide 7: Decision Making
7
▶ Categories of decision making
▶ Structured – simple, routine decisions where rules can be applied straightforward.
▶ Unstructured – complex, often require a degree of creativity
▶ Mental Obstacles to good decision making
▶ Faulty heuristics (rules of thumb may be useful, but may mislead)
▶ When its based only on information
▶ Based on stereotypes (fixed idea)
▶ Escalation of commitment – adopting a failure model
▶ Information overload – too much information

## Slide 8: Group Decision Making
▶ Decisions made by the team as a whole are more likely to be accepted than those that are imposed.
▶ Brainstorming techniques can help groups, but, research states that people often come up with more ideas individually than in a group.

## Slide 9: Obstacles to group decision making
▶ Time consuming
▶ Conflicts within group
▶ Decision unduly influenced by dominant personalities
▶ In general, people modify their personal judgements to conform group norms, where common attitudes developed by a group over time
▶ It is observed that people sometimes make decisions that carry more risk than they make on their risk. This is termed as risky shift.

## Slide 10: Measures to reduce the disadvantages of group decision (Delphi technique)
11
The following procedure is carried out
▶ The cooperation of number of experts is enlisted
▶ The problem is presented to the experts
▶ The experts record the recommendations
▶ These recommendations are collected and reproduced
▶ The collected responses are recirculated
▶ The experts comment on the ideas of others and modify their recommendations if so moved
▶ If the leader detects consensus, then the process is concluded, otherwise the comments are recirculated to experts.
Adv: can be carried out with experts dispersed geographically. But,
process may be time-consuming

## Slide 11: Organization and Team Structures
12
Large s/w development companies are usually organized into departments.
It can be based on product lines, staff specialization, customer category, geographical location, etc
Eg. Academic programmes at VIT--- schools--- departments, etc
▶ Department Structure- How is a department organized into teams?
▶ Team Structure – How are project teams structured?

## Slide 12: Department Structure
13
Types:
▶ Functional format
▶ Project format
▶ Matrix format
▶ A functional organization is an organization where staff are grouped by areas of specialization and managed by a person with expertise in that area.
▶ In a project based organization, teams are formed to achieve
specific projects and are led by a project manager
▶ While a matrix organization combines aspects of both functional and project structures such that team members report to both a functional manager and one or more project managers.

## Slide 13: Department Structure
14

## Slide 14: Department Structure
15
▶ Matrix format: flexible resource allocation, efficient knowledge sharing across projects, and strong project focus, though it can lead to confusion or conflict due to competing priorities from multiple managers.

## Slide 15: Benefits
▶ Efficient knowledge sharing: Specialists can share expertise across different projects and functional areas, breaking down traditional practices.
▶ Flexibility: Resources can be allocated dynamically based on the needs of different projects.
▶ Skill development: Team members gain valuable experience by working on various projects and interacting with different teams.
▶ Strong project focus: Project managers can focus on project goals while functional managers focus on technical details and long-term department health.
▶ Efficient handling of problems associated with manpower turnover

## Slide 16: Drawback
▶ Confusion: Employees may become confused when receiving conflicting instructions from two managers (Conflicts can occur between project managers and functional managers)
▶ Frequent shifting of staff by functional managers is a concern
▶ Power struggles: The balance of power between functional and project managers needs to be clear to avoid conflicts.
▶ Work overload: Team members can be overloaded with demands
from multiple managers, potentially leading to burnout

## Slide 17: Team Structure
18
▶ Chief Programmer Team (More efficient for small and simple projects)
▶ Drawback: More responsibilities to Chief programmer

## Slide 18: Team Structure
19
▶ Democratic Team( decisions through discussions among all)

## Slide 19: Team Structure
20
▶ Mixed Control Team

## Slide 20: Coordination Dependencies
21
▶ Shared resources – technical support
▶ Producer-customer (right time) relationships
▶ Task-subtask dependencies
▶ Accessibility (right place) dependencies
▶ Usability (right thing) dependencies
▶ Fit requirements

## Slide 21: Communication Plans
22
▶ What
▶ Who/Target
▶ Purpose
▶ When/Frequency
▶ Type/Method
▶ Responsibility
Task orientation People orientation

## Slide 22: Leadership
23
▶ Coercive power – force(treat) someone to do. Ability to influence someone's behavior through the threat or use of punishment
▶ Connection power – have access with those who have power. They leverage their network to secure partnerships, gain new clients, or find funding.
▶ Legitimate power – Based on persons title or position held
▶ Reward power – the ability of a leader to influence others by offering positive incentives or rewards (holder can give rewards)
▶ Expert power – the ability to influence others based on one's specialized knowledge, skills, or expertise in a particular area (person with specialization)
▶ Information power – the ability to influence others through controlling and sharing valuable information, data, or knowledge (has exclusive access to information)
▶ Referent power – a type of influence that stems from a leader's personal charisma, integrity, and the friendliness that inspires others to follow them out of respect and admiration (inspire others with leadership)

## Slide 25: Leadership Styles
24
▶ Directive autocrat – make decisions alone, close supervision
▶ Permissive autocrat - make decisions alone, subordinates have freedom in implementation
▶ Directive democrat - make decisions participatively, close supervision
▶ Permissive democrat - make decisions participatively, subordinates have freedom in implementation